Sprint Planning for Project 3 Sprint 3

Prepared by: Aadit Shah

Meeting Date: 11/25/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Define Sprint Goal

- Define Sprint Backlog

- Define Spring Test Plan

Sprint Goal

Complete the work entailing the rest of the work with our viewers to ensure completeness, ensure all accessibility features are up to par, complete our novel feature, and complete any remaining tasks that are left so as to have a successful product.

Sprint Backlog

| Title | ID | Story | Points | Priority | Dependencies | Category | Assigned To |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Configure discounts | 24 | As a manager I want to configure promotional discounts so we can run campaigns | 2 | P2 | 5 | Manager | Janice |
| Toggle menu visibility | 25 | As a manager I want to toggle menu visibility for events so we can switch fast | 2 | P3 | 5 | Manager | Janice |
| Filter orders by date | 26 | As a manager I want to filter orders by date so analysis is targeted | 2 | P2 | 18 | Manager | Janice |
| Update tax rates | 27 | As a manager I want to update tax rates so totals are correct | 1 | P2 | 5 | Manager | Janice |
| Theme toggle | 28 | As a manager I want a theme toggle so accessibility preferences are respected | 1 | P3 | 9 | Manager | Janice |
| Set default languages | 29 | As a manager I want to set default languages so staff see localized UI | 2 | P2 | 122 | Manager | Janice |
| Low-stock notifications | 30 | As a manager I want low-stock notifications so we prevent outages | 2 | P1 | 104 | Manager | Janice |
| Approve restocks | 31 | As a manager I want to approve restocks so controls are in place | 2 | P2 | 111 | Manager | Janice |
| Set stock alert thresholds | 32 | As a manager I want to set thresholds for low stock alerts so notifications are meaningful | 2 | P2 | 104 | Manager | Janice |
| Weather-based sales suggestions | 33 | As a manager I want weather-based sales suggestions so we can optimize menus | 2 | P3 | 123 | Manager | Yajat |
| View audit logs | 34 | As a manager I want audit logs of staff actions so changes are traceable | 3 | P3 | 10 | Manager | Janice |
| Apply discounts | 39 | As a cashier I want to apply discounts so promotions are honored | 3 | P2 | 24 | Cashier/Server | Yajat |
| Remove items | 40 | As a cashier I want to remove items so mistakes are fixed | 2 | P1 | 37 | Cashier/Server | Yajat |
| View in-progress orders | 44 | As a cashier I want to see current in-progress orders so I can update customers | 2 | P1 | 130 | Cashier/Server | Yajat |
| Print receipts | 45 | As a cashier I want to print or display receipts so customers get proof | 2 | P2 | 43 | Cashier/Server | Yajat |
| Search past orders | 46 | As a cashier I want to search past orders so I can resolve issues | 2 | P2 | 4 | Cashier/Server | Yajat |
| Void orders | 47 | As a cashier I want to void an order before it's completed so errors don't bill | 3 | P2 | 42 | Cashier/Server | Yajat |
| Weather-based suggestions | 49 | As a cashier I want weather-based suggestions so I can upsell appropriately | 2 | P3 | 123 | Cashier/Server | Janice |
| Toggle grid/list views | 50 | As a cashier I want to toggle between grid and list views so I can work how I prefer | 1 | P3 | 2 | Cashier/Server | Yajat |
| Order submission confirmation | 51 | As a cashier I want visual confirmation when an order is sent so I don't double submit | 1 | P2 | 42 | Cashier/Server | Yajat |
| Color-coded order statuses | 52 | As a cashier I want color-coded order statuses so I can scan fast | 2 | P2 | 130 | Cashier/Server | Yajat |
| Keyboard shortcuts | 53 | As a cashier I want keyboard shortcuts for common actions so I can operate quickly | 2 | P3 | 2 | Cashier/Server | Yajat |
| Quick logout | 54 | As a cashier I want to quickly log out at shift end so my account is safe | 1 | P1 | 35 | Cashier/Server | Yajat |
| Filter orders by time | 55 | As a cashier I want to filter orders by time so I can find recent ones | 2 | P2 | 44 | Cashier/Server | Yajat |
| Capture order notes | 56 | As a cashier I want to capture order notes so special requests are honored | 2 | P1 | 130 | Cashier/Server | Aadit |
| Daily sales summary | 57 | As a cashier I want my daily sales summary so I can review my day | 2 | P3 | 18 | Cashier/Server | Aadit |
| Filter by category | 60 | As a customer I want to filter items by category so browsing is easier | 2 | P1 | 16 | Customer View | Aadit |
| Switch languages | 61 | As a customer I want to switch languages so I can read comfortably | 2 | P1 | 122 | Customer View | Aadit |
| View allergen information | 62 | As a customer I want allergen information highlighted so I can avoid risks | 2 | P2 | 5 | Customer View | Aadit |
| View order summary | 65 | As a customer I want a real-time order summary so I see totals | 2 | P1 | 130 | Customer View | Aadit |
| See estimated prep time | 66 | As a customer I want an estimated prep time so expectations are set | 2 | P2 | 130 | Customer View | Aadit |
| View promotions | 68 | As a customer I want weather info or special promotions so I see relevant offers | 1 | P3 | 123 | Customer View | Aadit |
| Order confirmation | 69 | As a customer I want an order confirmation so I know it went through | 1 | P1 | 67 | Customer View | Aadit |
| Track order progress | 70 | As a customer I want to track my order's progress live so I know when to pick up | 3 | P2 | 69¦130 | Customer View | Aadit |
| Mobile-responsive screens | 71 | As a customer I want mobile-responsive screens so it works on phones | 3 | P1 | 9 | Customer View | Aadit |
| Screen-reader friendly buttons | 72 | As a customer I want screen-reader friendly buttons so assistive tech works | 2 | P2 | 131 | Customer View | Aadit |
| Provide feedback | 73 | As a customer I want to provide feedback after order completion so the store can improve | 2 | P3 | 69 | Customer View | Aadit |
| QR code receipt | 74 | As a customer I want a QR code receipt so I can store it easily | 2 | P2 | 45 | Customer View | Aadit |
| Reorder last order | 75 | As a customer I want to revisit my last order from the same kiosk so I can reorder quickly | 2 | P3 | 44 | Customer View | Aadit |
| Change display contrast | 76 | As a customer I want to change display contrast so it's readable | 1 | P2 | 132 | Customer View | Janice |
| Select order type | 77 | As a customer I want to select pickup versus dine-in so preparation matches | 2 | P1 | 63 | Customer View | Janice |
| Rate ordering experience | 78 | As a customer I want to rate the ordering experience so input is captured | 2 | P3 | 73 | Customer View | Janice |
| Remember language preference | 79 | As a customer I want the system to remember my last-used language so it's consistent | 1 | P2 | 61 | Customer View | Janice |
| Verify JWT tokens | 121 | As a developer I want Express middleware to verify NextAuth JWTs so APIs are protected | 3 | P1 | 120 | Setup | Aadit |
| Cache external API responses | 124 | As a developer I want to cache external API responses in memory or Redis so latency drops | 2 | P2 | 3 | Setup | Yajat |
| Translation fallbacks | 125 | As a developer I want graceful fallbacks when translation fails so user experience holds up | 2 | P2 | 122 | Setup | Janice |
| Weather promotion rules | 126 | As a developer I want weather driven promotion rules so user interfaces can adapt | 2 | P3 | 123 | Setup | Janice |
| Structured error logs | 127 | As a developer I want structured API error logs so failures are diagnosable | 2 | P2 | 10 | Setup | Janice |
| Secret scanning | 128 | As a developer I want secret scanning and gitignore checks so keys aren't leaked | 1 | P1 | 6 | Setup | Janice |
| Retry external calls | 129 | As a developer I want retry and backoff for failed external calls so spikes don't break flows | 2 | P2 | 3 | Setup | Aadit |
| Implement Socket.IO | 130 | As a developer I want Socket.IO between Express and clients so updates are real time | 3 | P1 | 3¦9 | Setup | Yajat |
| Automated accessibility checks | 141 | As a user I want automated axe accessibility checks in CI so regressions are caught | 2 | P2 | 8 | Accessibility | Yajat |
| Enroll in rewards program | 143 | As a customer I want to enroll in the rewards program at checkout so I can start earning points immediately | 3 | P1 | 67 | Customer View | Aniket |
| View points balance | 144 | As a customer I want to see my current points balance on the order screen so I know my loyalty status | 2 | P1 | 152 | Customer View | Aniket |
| Redeem points for discounts | 145 | As a customer I want to redeem points for discounts at checkout so my loyalty provides tangible value | 3 | P1 | 153 | Customer View | Aniket |
| Quick rewards enrollment | 146 | As a cashier I want to enroll customers in the rewards program with one click so signup is frictionless | 2 | P1 | 152 | Cashier/Server | Aniket |
| Apply points-based discounts | 147 | As a cashier I want to apply points-based discounts to orders so customers can redeem rewards | 2 | P1 | 153 | Cashier/Server | Aniket |
| Configure point earning rates | 148 | As a manager I want to configure point earning rates so the program aligns with business goals | 3 | P2 | 152 | Manager | Aniket |
| Create reward tiers | 149 | As a manager I want to create reward tiers so high-value customers receive enhanced benefits | 3 | P2 | 152 | Manager | Aniket |
| Set redemption rules | 150 | As a manager I want to set redemption rules so rewards are economically sustainable | 2 | P2 | 152 | Manager | Aniket |
| View loyalty analytics | 151 | As a manager I want to view loyalty program analytics so I can measure enrollment and redemption | 3 | P2 | 18¦152 | Manager | Aniket |
| Create rewards database table | 152 | As a developer I want to create a rewards_members database table so customer loyalty data persists | 3 | P1 | 5 | Setup | Aniket |
| Implement points calculation | 153 | As a developer I want to implement points calculation logic in checkout flow so points automatically accrue | 3 | P1 | 152 | Setup | Aniket |
| Display rewards milestones | 154 | As a customer I want to see rewards milestones on my receipt so I know progress toward benefits | 2 | P2 | 45¦152 | Customer View | Aniket |
| Display member-only promotions | 155 | As a customer I want the kiosk to display special member-only promotions so I see exclusive offers | 2 | P2 | 152 | Customer View | Aniket |
| Send promotional notifications | 156 | As a manager I want to send promotional notifications to reward members so engagement increases | 2 | P3 | 152 | Manager | Aniket |

Sprint Test Plan

Our testing approach for Sprint 3 focuses on ensuring a stable foundation for the restaurant management system through manual functional testing and automated code quality checks. We will conduct comprehensive integration testing to verify that the Next.js frontend communicates correctly with the Express API, and that the API successfully connects to the PostgreSQL database on AWS. Authentication flows will be tested thoroughly to ensure the Express API's Google OAuth authentication, managed by Passport.js, works seamlessly across all user roles. The functionality for real-time kitchen display updates will be validated to ensure they refresh immediately when orders are submitted. Our testing environment mirrors production with Next.js 15 on Vercel, Express API on AWS EC2 behind Nginx, and PostgreSQL on AWS. Each team member is responsible for testing their assigned stories, with peer review required before marking any story as complete. We will use ESLint and Prettier for automated code quality enforcement, and TypeScript strict mode to catch type errors during development. Testing will occur continuously throughout the sprint, with bug fixes prioritized based on severity. All stories must meet our definition of done before being considered complete, which includes code review, deployment to production, and verification that acceptance criteria are satisfied.