Sprint Retrospective for Project 3 Sprint 3

Prepared by: Aadit Shah

Meeting Date: 12/7/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items:

- Review what went right and what went wrong

- Discuss procedural changes for the next sprint

- Adjust the product backlog as needed

What Went Right:

- All Sprint 3 backlog items were completed, successfully closing out the project

- The team maintained strong communication and collaboration throughout the sprint

- Development flowed smoothly with minimal blockers and quick issue resolution

- Familiarity with the system and established workflows allowed for efficient final feature implementation

- The final product was delivered with all planned core and advanced functionality

What Went Wrong:

- No major issues occurred during the sprint

- Some user stories required clarification due to vague or incomplete descriptions

- A few tasks involving external APIs or rule-based logic took longer than estimated

- Minor gaps in complexity assessment caused small delays early in the sprint

Changes that need to be made to the procedure (for future projects):

- Ensure user stories across all sprints include clear acceptance criteria and fully defined outcomes

- Improve estimation of complex or integration-heavy tasks

- Maintain early blocker communication practices established during this project

- Begin future projects with stricter story refinement to reduce mid-sprint clarifications

Final Product Backlog Adjustments:

- No further backlog adjustments are required, as all items for this project have been completed

- Any additional enhancements (e.g., automated testing, extended analytics, long-term accessibility improvements) would be considered part of a future phase rather than this release