Scrum Meeting 2 for Project 3 Sprint 3

Prepared by: Aadit Shah

Meeting Date: 12/3/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out the next tasks to have a good status for the next meeting

- Go over any blockers or impending issues

Sprint Goal and Fist of Five

Complete the work entailing the rest of the work with our viewers to ensure completeness, ensure all accessibility features are up to par, complete our novel feature, and complete any remaining tasks that are left so as to have a successful product.

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Scrum Meeting #1)

Accomplishments:

- Got basic sets of features completed

Tasks Completed:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| See estimated prep time | Aadit | Yes |
| View promotions | Aadit | Yes |
| Order confirmation | Aadit | Yes |
| Configure discounts | Janice | Yes |
| Toggle menu visibility | Janice | Yes |
| View audit logs | Janice | Yes |
| View points balance | Aniket | Yes |

Before The Next Meeting (December 5th)

Plans:

- Continue to progress on work on the viewers

Task Assignments:

| Track order progress | Aadit | No |
| --- | --- | --- |
| Mobile-responsive screens | Aadit | No |
| Screen-reader friendly buttons | Aadit | No |
| Provide feedback | Aadit | No |
| QR code receipt | Aadit | No |
| Change display contrast | Janice | No |
| Select order type | Janice | No |
| Rate ordering experience | Janice | No |
| Remember language preference | Janice | No |
| Apply discounts | Yajat | No |
| Remove items | Yajat | No |
| View in-progress orders | Yajat | No |
| Print receipts | Yajat | No |
| Search past orders | Yajat | No |
| Create reward tiers | Aniket | No |
| Set redemption rules | Aniket | No |
| View loyalty analytics | Aniket | No |
| Create rewards database table | Aniket | No |
| Implement points calculation | Aniket | No |

Minutes from Previous Meeting

In our previous meeting, we went over our Sprint Goal and did the fist of five to gauge confidence for the sprint. We then went into the accomplishments and tasks completed from the previous meeting to this one. Then, we covered the next set of tasks, which consisted of more work in line with our sprint goals to ensure we can complete everything we had set out for this sprint.