Scrum Meeting 3 for Project 3 Sprint 3

Prepared by: Aadit Shah

Meeting Date: 12/5/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out remaining tasks

Sprint Goal and Fist of Five

Complete the work entailing the rest of the work with our viewers to ensure completeness, ensure all accessibility features are up to par, complete our novel feature, and complete any remaining tasks that are left so as to have a successful product.

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Scrum Meeting #2)

Accomplishments:

- More tasks on the overall board have been done

- Good progress overall with more momentum to the weekend

Tasks Completed:

| Track order progress | Aadit | Yes |
| --- | --- | --- |
| Mobile-responsive screens | Aadit | Yes |
| Screen-reader friendly buttons | Aadit | Yes |
| Provide feedback | Aadit | Yes |
| QR code receipt | Aadit | Yes |
| Change display contrast | Janice | Yes |
| Select order type | Janice | Yes |
| Rate ordering experience | Janice | Yes |
| Remember language preference | Janice | Yes |
| Apply discounts | Yajat | Yes |
| Remove items | Yajat | Yes |
| View in-progress orders | Yajat | Yes |

Before The Next Meeting (Spring Retrospective)

Plans:

- Fully finished product

- Every single task will be done

- All the viewers will have full functionality

Task Assignments:

| Task Description | Assigned To | Completed |
| --- | --- | --- |

| Filter orders by date | Janice | No |
| --- | --- | --- |
| Update tax rates | Janice | No |
| Theme toggle | Janice | No |
| Set default languages | Janice | No |
| Low-stock notifications | Janice | No |
| Approve restocks | Janice | No |
| Set stock alert thresholds | Janice | No |
| Weather-based sales suggestions | Yajat | No |
| Void orders | Yajat | No |
| Weather-based suggestions | Janice | No |
| Order submission confirmation | Yajat | No |
| Color-coded order statuses | Yajat | No |
| Filter orders by time | Yajat | No |
| Capture order notes | Aadit | No |
| Daily sales summary | Aadit | No |
| Filter by category | Aadit | No |
| Switch languages | Aadit | No |
| View allergen information | Aadit | No |
| View order summary | Aadit | No |
| Reorder last order | Aadit | No |
| Verify JWT tokens | Aadit | No |
| Cache external API responses | Yajat | No |
| Translation fallbacks | Janice | No |
| Weather promotion rules | Janice | No |
| Structured error logs | Janice | No |
| Secret scanning | Janice | No |
| Retry external calls | Aadit | No |
| Implement Socket.IO | Yajat | No |
| Automated accessibility checks | Yajat | No |
| Enroll in rewards program | Aniket | No |
| Configure point earning rates | Aniket | No |
| Display rewards milestones | Aniket | No |
| Display member-only promotions | Aniket | No |
| Send promotional notifications | Aniket | No |

Minutes from Previous Meeting

In our previous meeting, we went over our Sprint Goal and did the fist of five to gauge confidence for the sprint. We then went into the accomplishments and tasks completed from the previous meeting to this one, which included getting all the developer setup done. Then, we set up the next set of tasks to complete the sprint.