Scrum Meeting 1 for Project 3 Sprint 3

Prepared by: Aadit Shah

Meeting Date: 12/1/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Plan out the next tasks for this sprint

Sprint Goal and Fist of Five

Complete the work entailing the rest of the work with our viewers to ensure completeness, ensure all accessibility features are up to par, complete our novel feature, and complete any remaining tasks that are left so as to have a successful product.

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Sprint Planning, November 25th)

Accomplishments:

- None yet

Before The Next Meeting (December 3rd)

Plans:

- Make progress on the goals of the sprint

- Lots of us are busy, so development will be slow

Task Assignments:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| See estimated prep time | Aadit | No |
| View promotions | Aadit | No |
| Order confirmation | Aadit | No |
| Configure discounts | Janice | No |
| Toggle menu visibility | Janice | No |
| View audit logs | Janice | No |
| View points balance | Aniket | No |
| Redeem points for discounts | Aniket | No |
| Quick rewards enrollment | Aniket | No |
| Apply points-based discounts | Aniket | No |
| Toggle grid/list views | Yajat | No |
| Keyboard shortcuts | Yajat | No |
| Quick logout | Yajat | No |

Minutes from Previous Meeting

The previous meeting was our Sprint Planning meeting. In that meeting, our objectives were to define 3 different things, to ensure that we could execute a successful sprint through this period. We defined our Sprint Goal in a short statement, to ensure that we understood the complexity of this sprint and where a majority of our effort would be going. We defined our Sprint Backlog with the stories we wanted to work on in this sprint. Lastly, we defined our Sprint Test Plan, so as to have acceptance criteria for our stories which would ensure that we would only be approving clean, functional code.